🎯 Your 6-week target

Build:

AI-Powered Technical Recruitment & Interview Platform

Core MVP

Recruiter

↓

Create Job Description

↓

Upload Candidate Resumes

↓

FastAPI extracts information

↓

AI creates candidate profiles

↓

Semantic matching

↓

Candidate match scores

↓

Recruiter dashboard

↓

AI-generated technical questions

↓

Interview evaluation

That's enough for an impressive internship project.

🗓️ 6-Week Development Plan

Week 1 — Foundation + Architecture

Don't start with AI immediately.

MERN setup

Build:

- React frontend

- Node + Express backend

- MongoDB connection

- Authentication

- User roles

Roles:

Recruiter

Admin

Create basic collections:

Users

Jobs

Candidates

Resumes

Interviews

Evaluations

FastAPI setup

Create a separate Python service:

/api/resume/parse

/api/job/analyze

/api/match

/api/interview/generate

/api/interview/evaluate

At the end of Week 1:

React

↓

Express

↓

MongoDB

Express

↓

FastAPI

should already work.

Week 2 — Resume Processing

Now work on the first major AI feature.

Candidate uploads:

resume.pdf

FastAPI:

PDF/DOCX

↓

Text extraction

↓

Cleaning

↓

LLM

↓

Structured JSON

For example:

{

"name": "Candidate Name",

"skills": [

"React",

"Node.js",

"MongoDB"

],

"experience": [

{

"company": "ABC",

"role": "Software Engineer"

}

],

"projects": [],

"education": []

}

Store that structured information in MongoDB.

Important

Don't spend two weeks trying to build your own perfect resume parser.

Use existing libraries/models and focus on integration and product design.

Week 3 — Job Description + Matching ⭐

Recruiter creates:

Job:

Full Stack Developer

Required:

React

Node.js

MongoDB

REST APIs

Docker

Preferred:

Python

FastAPI

AWS

FastAPI processes the JD.

Then:

Candidate Profile

+

Job Requirements

↓

Embeddings

↓

Semantic Similarity

↓

Match Score

Your UI can show:

Candidate A

92% Match

React          ██████████

Node.js        ██████████

MongoDB        █████████

REST APIs      ██████████

Docker         ███████

AWS            ███

And explain why.

By the end of Week 3

You should have your core product working:

Upload resumes → analyze → compare with JD → rank candidates.

That alone is a solid MVP.

Week 4 — RAG + Conversational Candidate Search

Now add the feature that can make your project stand out.

Create embeddings for:

- resumes

- candidate profiles

- job descriptions

- skills

- experience

Store vectors in Qdrant.

Then recruiter can type:

"Find candidates who have experience with scalable backend systems."

Instead of keyword matching, your system performs semantic search.

Even better

Add a chat interface:

Recruiter:
Find candidates with experience in microservices and React.

AI:
I found 7 candidates. The strongest matches are Candidate A, Candidate B, and Candidate C.

Recruiter:
Why is Candidate A ranked higher than Candidate B?

AI:
Candidate A has 3 years of backend experience and direct microservices experience, while Candidate B has only academic exposure to microservices.

That's a great demo.

Week 5 — AI Technical Interview

Now add the interview component.

AI looks at:

Job Requirements

+

Candidate Skills

+

Candidate Weak Areas

↓

Interview Questions

Example:

React

Explain the difference between state and props.

Node.js

How does asynchronous execution work in Node.js?

System Design

How would you design a scalable notification service?

Candidate answers

Your system evaluates answers against criteria such as:

Technical accuracy

Completeness

Problem solving

Understanding

Then generates:

Technical Score: 84%

Strong areas:

✓ React

✓ Node.js

✓ REST APIs

Needs improvement:

⚠ System Design

⚠ Microservices

Week 6 — Polish + Deployment + Documentation

This week is extremely important.

Don't spend all six weeks coding and then say:

"I didn't have time to deploy it."

Use the final week for:

UI polish

- responsive design

- loading states

- error handling

- clean dashboard

- charts

- candidate comparison

Security

- JWT

- password hashing

- role-based access

- file validation

- API validation

Deployment

For example:

React

↓

Frontend hosting

Node/Express

↓

Backend hosting

FastAPI

↓

AI service

MongoDB

↓

Database

Qdrant

↓

Vector DB

Documentation

Your README should include:

- Problem

- Solution

- Architecture

- Tech stack

- API documentation

- Screenshots

- Setup instructions

- AI pipeline

- Future improvements

🟢 What you MUST build

For six weeks, I'd consider these your must-have features:

| Feature | Priority |
| --- | --- |
| React recruiter dashboard | 🔴 Must |
| Node/Express backend | 🔴 Must |
| MongoDB | 🔴 Must |
| Authentication/RBAC | 🔴 Must |
| Resume PDF processing | 🔴 Must |
| AI resume extraction | 🔴 Must |
| Job description analysis | 🔴 Must |
| Semantic candidate matching | 🔴 Must |
| Candidate ranking | 🔴 Must |
| Explainable match score | 🔴 Must |
| FastAPI AI service | 🔴 Must |

🟡 Build if you have time

These are your stretch features:

| Feature | Priority |
| --- | --- |
| Qdrant semantic search | 🟡 |
| Conversational candidate search | 🟡 |
| AI interview question generation | 🟡 |
| AI answer evaluation | 🟡 |
| Candidate comparison | 🟡 |
| Analytics dashboard | 🟡 |

🔴 Don't try to build these initially

I'd avoid:

- Video interviews

- Facial/emotion detection

- Voice recognition

- Live coding environment

- Complex recommendation algorithms

- Your own LLM

- Training an ML model from scratch

- Full ATS integration with LinkedIn/Indeed

- Massive enterprise-level authentication system

They can consume your entire internship.

The most important thing

Don't think of the project as "I have 6 weeks to build everything."

Think:

Phase 1 — MVP

Resume → AI Extraction → MongoDB

↓

Job Description → AI Analysis

↓

Semantic Matching

↓

Candidate Ranking

Phase 2 — Differentiator

Candidate Database

↓

Conversational Search

↓

"Find candidates who..."

Phase 3 — Advanced AI

Candidate

↓

Weak Areas

↓

AI Interview

↓

Evaluation

↓

Recruiter Report

If you finish Phase 1 and Phase 2 properly, you already have a strong internship project. Phase 3 makes it exceptional.